CSE Senior Design Individual Status Report

**From**: Charles Beran (MAVS Systems)

**To**: Dr. Manfred Huber

**Date**: 8/12/2011

**Subject**: Status report for period 08/6/2011 through 08/12/2011

## Tasks Planned or Worked on This Period

| Task Id | Description of Work | Baseline Start | Actual Start | Planned Work | Value Earned (if complete) |
| --- | --- | --- | --- | --- | --- |
| Deliverable to Which Work Applied | Baseline Finish | Actual Finish | Actual Work |
| 1.3.3.3.9 | Update Project Plan | 8/11/11 | 8/11/11 | 1hr | 100% |
| Project Plan | 8/11/11 | 8/11/11 | 1hr |
| 1.3.3.1.9 | Team Meeting | 8/5/11 | 8/5/11 | 1hr | 100% |
| N/A | 8/11/11 | 8/5/11 | 1hr |
| 1.3.4 | Team Member Evaluations | 8/4/11 | 8/10/11 | 1hr | 100% |
| N/A | 8/15/11 | 8/11/11 | 1hr |

**Explanation of work or schedule variances (if any):** None

## Work Planned for Next Period

| Task Id | Description of Work | Baseline Start | Actual Start | Planned Work | Value Earned (if complete) |
| --- | --- | --- | --- | --- | --- |
| Deliverable to Which Work Applied | Baseline Finish | Actual Finish | Actual Work |
| 1.2.1.1 | Initial Design Meeting | 8/4/11 |  | 3hr |  |
| ADS | 8/18/11 |  |  |
| 1.3.3.3.10 | Update Project Plan | 8/12/11 |  | 1hr |  |
| Project Plan | 8/19/11 |  |  |
| 1.3.3.1.10 | Team Meeting | 8/12/11 |  | 1hr |  |
| N/A | 8/19/11 |  |  |
|  |  |  |  |  |  |
|  |  |  |  |

## REFLECTION: Problems Encountered This Period

This period was pretty relaxing. The only problem was that we didn’t get the charter suggestions from Dr. Huber. I think this was due to a technical problem beyond our control.

## REFLECTION: Lessons Learned This Period (continue on additional page, if necessary)

I learned a lot from the Senior Design II presentations, though that doesn’t directly relate to issues that we encountered and resolved. This week has been pretty straightforward with regard to our responsibilities and we handled them well.