CSE Senior Design Individual Status Report

**From**: Charles Beran (MAVS Systems)

**To**: Dr. Manfred Huber

**Date**: 7/29/2011

**Subject**: Status report for period 07/15/2011 through 07/29/2011

## Tasks Planned or Worked on This Period

| Task Id | Description of Work | Baseline Start | Actual Start | Planned Work | Value Earned (if complete) |
| --- | --- | --- | --- | --- | --- |
| Deliverable to Which Work Applied | Baseline Finish | Actual Finish | Actual Work |
| 1.1.1.5.1 | Create Presentation | 7/21/11 | 7/21/11 | 2hr | 100% |
| SRD | 7/21/11 | 7/21/11 | 2hr |
| 1.1.1.5.2 | Practice Presenation | 7/24/11 | 7/24/11 | 4hr | 100% |
| SRD | 7/24/11 | 7/24/11 | 4hr |
| 1.1.1.3 | Draft Review | 7/15/11 | 7/15/11 | 2hr | 100% |
| SRD | 7/17/11 | 7/17/11 | 2hr |

Explanation of work or schedule variances, if any.

## Work Planned for Next Period

| Task Id | Description of Work | Baseline Start | Actual Start | Planned Work | Value Earned (if complete) |
| --- | --- | --- | --- | --- | --- |
| Deliverable to Which Work Applied | Baseline Finish | Actual Finish | Actual Work |
| 1.1.3.2 | Update Charter | TBD |  | 2 hrs |  |
| Charter | TBD |  |  |
| 1.1.1.5 | Update SRD | TBD |  | 2 hr |  |
| SRD | TBD |  |  |
| 1.4.4.3 | Update Project Plan | TBD |  | 1 hr |  |
| Project Plan | TBD |  |  |
| 1.4.1.6 | Team Meetings | TBD |  | 2 hr |  |
| N/A | TBD |  |  |

## REFLECTION: Problems Encountered This Period

We didn’t know that the Individual Status Reports were due. I didn’t check the website, but assumed because it was a deliverable week that these weren’t required this week.

## REFLECTION: Lessons Learned This Period (continue on additional page, if necessary)

In the future, I will check the website more often and double check the due dates of materials.